PBT Services Carbon Reduction Plan

Date Issued: May 2025

Plan Period: 2025–2050

1. Executive Summary

PBT Services is committed to reducing its environmental impact by cutting carbon emissions across operations, with a focus on energy use and transportation. Our goal is to achieve a 50% reduction in greenhouse gas (GHG) emissions by 2030 and reach net-zero emissions by 2050. This plan outlines the strategies and actions we will take to achieve that.

2. Baseline Emissions Footprint (2024)

Total GHG Emissions (CO₂e): Approx. 120 tonnes/year
Breakdown:

- Scope 1: 90 tonnes CO₂e (vehicle fleet fuel use)

- Scope 2: 20 tonnes CO₂e (electricity use in office/workshop)

- Scope 3: 10 tonnes CO₂e (employee commuting, waste disposal, small procurement)

3. Carbon Reduction Targets

| Year | Target Emissions Reduction | CO₂e Target (tonnes) |
| --- | --- | --- |
| 2027 | 25% | 90 tonnes |
| 2030 | 50% | 60 tonnes |
| 2040 | 75% | 30 tonnes |
| 2050 | 100% (Net Zero) | 0 tonnes (with offsets) |

4. Planned Reduction Measures

A. Vehicle Fleet (Scope 1)

- 2025–2027: Replace 5 diesel vans with electric vans (e.g., Nissan e-NV200 or Ford E-Transit).

- 2028–2030: Replace 5 more vehicles; ensure EV infrastructure (charging stations) at HQ.

- 2030–2035: Convert the remaining 5 vehicles to electric or alternative fuels.

- Implement telematics to track and reduce fuel usage through route optimization.

B. Office and Workshop Energy Use (Scope 2)

- Upgrade lighting to LED and install motion sensors.

- Switch to 100% renewable electricity provider by 2026.

- Evaluate solar panel installation on facility roof by 2028.

C. Employee Behavior and Commuting (Scope 3)

- Promote carpooling, public transit, or cycling.

- Support flexible work for office staff to reduce travel.

- Implement waste reduction policy (e.g., digital-first documentation, e-waste recycling).

D. Procurement

- Partner with eco-certified suppliers for parts and materials.

- Reduce packaging and optimize inventory to lower delivery frequency.

E. Offsets (Post-2035)

- Begin purchasing certified carbon offsets for any remaining emissions (e.g., fleet or emergency generators).

5. Monitoring & Reporting

- Measure emissions annually using GHG Protocol.

- Track energy and fuel usage monthly.

- Annual review of fleet status, emissions, and energy data.

- Report progress publicly on company website and internal newsletters.

6. Governance

- Appoint a Sustainability Champion by mid-2025.

- Train fleet managers and electricians on eco-driving and energy-saving.

- Include sustainability metrics in performance reviews and supplier contracts.

7. Communication

- Quarterly internal updates.

- External sustainability updates in customer newsletters and website.

- Branded EVs to visibly communicate the company’s green commitment.

8. Review and Update Cycle

- Full plan review every 2 years.

- Adjust targets and strategies based on performance, technology changes, and regulation.